# Sprint Review 3

* Features implemented: Updated HTML for index, login, and sign up. Began Springboot testing and implementation.
* Issues fixed: N/A
* Implementation review *(What went well in the implementation, what problems occurred, how problems were solved):* Our work this sprint focused on creating design and analysis diagrams for features and subsystems of our product. We had some delays due to members of our team attending CCDC over the weekend, but through the professor providing us an extension we were able to finish our work without issue.
* Changes made: HTML contents, diagram creation, updated documents.
* Plans for next sprint *(What will be done for the next sprint):* Continue trying to implement user stories.
* Scrum Review *(What went well in Scrum, what could be improved, and what changes will be made):* 
  + Distribution of tasks went well with clear communication between all group members.
  + Working on implementing user stories was difficult this deliverable due to many diagrams and documents being required - hopefully for the next deliverable there will be more of a focus on software development in the requirements.